ICT205: Assessment Item 2 - Team Procrastination’s Library System

Iteration Plan 2

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration 2 start | 10/8/2020 |
| Classes now conform to code guidelines, not reviewed and merged. | 16/8/2020 |
| Review and merge classes | 20/8/2020 |
| Iteration 2 stop | 20/8/2020 |

# 2. High-level objectives

* Bring code within the specified code styling (document).
* Review code styling (by peers).
* Merge code branches.
* Ready to be extended upon.

# 3. Evaluation criteria

* Source Code does not show any deviations from the provided code style guide.
* Other members approve the code changes.
* All branches created during this phase have been merged back into the master branch.
* Code compiles and runs without error, requiring no further alterations to be used to complete required goals in later iterations or assessment tasks.

# 4. Work Item assignments

The following Work Items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** | **Estimate of hours remaining** |
| 1.1 | BorrowBookControl Conformity | BorrowBookControl Class is in conformity with the provided style guide. | Incomplete | Dylan Sheaves | 1 |  |  |
| 1.2 | BorrowBookUI Conformity | BorrowBookUI Class is in conformity with the provided style guide. | Incomplete | Dylan Sheaves | 1 |  |  |
| 1.3 | ReturnBookControl Conformity | ReturnBookControl Class is in conformity with the provided style guide. | Incomplete | Tim Pickard | 1 |  |  |
| 1.4 | ReturnBookUI Conformity | ReturnBookUI Class is in conformity with the provided style guide. | Incomplete | Tim Pickard | 1 |  |  |
| 1.5 | Main Conformity | Main Class is in conformity with the provided style guide. | Incomplete | Tim Pickard | 1 |  |  |
| 1.6 | PayFineControl Conformity | PayFineControl Class is in conformity with the provided style guide. | Incomplete | Alain Roberts | 1 |  |  |
| 1.7 | PayFineUI Conformity | PayFineUI Class is in conformity with the provided style guide. | Incomplete | Alain Roberts | 1 |  |  |
| 1.8 | FixBookControl Conformity | FixBookControl Class is in conformity with the provided style guide. | Incomplete | Alain Roberts | 1 |  |  |
| 1.9 | FixBookUI Conformity | FixBookUI Class is in conformity with the provided style guide. | Incomplete | Alain Roberts | 1 |  |  |
| 2.1 | BorrowBookControl Review | BorrowBookControl class is reviewed and agreed by reviewers that it is in conformance with the style guide. | Incomplete | Alain Roberts,Tim Pickard | 2 |  |  |
| 2.2 | BorrowBookUI Review | BorrowBookUI class is reviewed and agreed by reviewers that it is in conformance with the style guide. | Incomplete | Alain Roberts,Tim Pickard | 2 |  |  |
| 2.3 | ReturnBookControl Review | ReturnBookControl class is reviewed and agreed by reviewers that it is in conformance with the style guide. | Incomplete | Alain Roberts, Dylan Sheaves | 2 |  |  |
| 2.4 | ReturnBookUI Review | ReturnBookUI class is reviewed and agreed by reviewers that it is in conformance with the style guide. | Incomplete | Alain Roberts, Dylan Sheaves | 2 |  |  |
| 2.5 | Main Review | Main class is reviewed and agreed by reviewers that it is in conformance with the style guide. | Incomplete | Alain Roberts, Dylan Sheaves | 2 |  |  |
| 2.6 | PayFineControl Review | PayFineControl class is reviewed and agreed by reviewers that it is in conformance with the style guide. | Incomplete | Dylan Sheaves, Tim Pickard | 2 |  |  |
| 2.7 | PayFineUI Review | PayFineUI class is reviewed and agreed by reviewers that it is in conformance with the style guide. | Incomplete | Dylan Sheaves, Tim Pickard | 2 |  |  |
| 2.8 | FixBookControl Review | FixBookControl class is reviewed and agreed by reviewers that it is in conformance with the style guide. | Incomplete | Dylan Sheaves, Tim Pickard | 2 |  |  |
| 2.9 | FixBookUI Review | FixBookUI class is reviewed and agreed by reviewers that it is in conformance with the style guide. | Incomplete | Dylan Sheaves, Tim Pickard | 2 |  |  |
| 3.1 | BorrowBookControl Merge | BorrowBookControl feature branch is merged back into Master | Incomplete | Dylan Sheaves | 1 |  |  |
| 3.2 | BorrowBookUI Merge | BorrowBookUI feature branch is merged back into Master | Incomplete | Dylan Sheaves | 1 |  |  |
| 3.3 | ReturnBookControl Merge | ReturnBookContro feature branch is merged back into Master | Incomplete | Dylan Sheaves | 1 |  |  |
| 3.4 | ReturnBookUI Merge | ReturnBookUI feature branch is merged back into Master | Incomplete | Dylan Sheaves | 1 |  |  |
| 3.5 | Main Merge | Main feature branch is merged back into Master | Incomplete | Dylan Sheaves | 1 |  |  |
| 3.6 | PayFineControl Merge | PayFineControl feature branch is merged back into Master | Incomplete | Dylan Sheaves | 1 |  |  |
| 3.7 | PayFineUI Merge | PayFineUI feature branch is merged back into Master | Incomplete | Dylan Sheaves | 1 |  |  |
| 3.8 | FixBookControl Merge | FixBookControl feature branch is merged back into Master | Incomplete | Dylan Sheaves | 1 |  |  |
| 3.9 | FixBookUI Merge | FixBookUI feature branch is merged back into Master | Incomplete | Dylan Sheaves | 1 |  |  |

# 5. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target: |  |
| Assessment date: |  |
| Participants: |  |
| Project status: |  |

## Assessment against objectives

## Work Items: Planned compared to actually completed

## Assessment against Evaluation Criteria Test results

## Other concerns and deviations