ICT205: Assessment Item 2 - Team Procrastination’s Library System

Iteration Plan

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 27/7/2020 |
| Classes now conform to code guidelines, not reviewed and merged. | 3/8/2020 |
| Iteration 1 stop | 7/8/2020 |

# 2. High-level objectives

* Bring code within the specified code styling (document).
* Review code styling (by peers).
* Merge code branches.
* Ready to be extended upon.

# 3. Evaluation criteria

* Source Code does not show any deviations from the provided code style guide.
* Other members approve the code changes.
* All branches created during this phase have been merged back into the master branch.
* Code compiles and runs without error, requiring no further alterations to be used to complete required goals in later iterations or assessment tasks.

# 4. Work Item assignments

The following Work Items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** | **Estimate of hours remaining** |
| 1.1 | Library Conformity | Library Class is in conformity with the provided style guide. | Incomplete | Tim Pickard | 4 |  |  |
| 1.2 | Book Conformity | Book Class is in conformity with the provided style guide. | Incomplete | Dylan Sheaves | 2 |  |  |
| 1.3 | Loan Conformity | Loan Class is in conformity with the provided style guide. | Incomplete | Dylan Sheaves | 2 |  |  |
| 1.4 | Member Conformity | Member Class is in conformity with the provided style guide. | Incomplete | Alain Roberts | 2 |  |  |
| 1.5 | Calender Conformity | CalendarClass is in conformity with the provided style guide. | Incomplete | Alain Roberts | 2 |  |  |
| 2.1 | Library Review | Library class is reviewed and agreed by reviewers that it is in conformance with the style guide. | Incomplete | Alain Roberts, Dylan Sheaves | 2 |  |  |
| 2.2 | Book Review | Book class is reviewed and agreed by reviewers that it is in conformance with the style guide. | Incomplete | Alain Roberts,Tim Pickard | 2 |  |  |
| 2.3 | Loan Review | Loan class is reviewed and agreed by reviewers that it is in conformance with the style guide. | Incomplete | Alain Roberts,Tim Pickard | 2 |  |  |
| 2.4 | Member Review | Member class is reviewed and agreed by reviewers that it is in conformance with the style guide. | Incomplete | Dylan Sheaves, Tim Pickard | 2 |  |  |
| 2.5 | Calender Review | Calender class is reviewed and agreed by reviewers that it is in conformance with the style guide. | Incomplete | Dylan Sheaves, Tim Pickard | 2 |  |  |
| 3.1 | Library Merge | Library feature branch is merged back into Master | Incomplete | Dylan Sheaves | 1 |  |  |
| 3.2 | Book Merge | Book feature branch is merged back into Master | Incomplete | Dylan Sheaves | 1 |  |  |
| 3.3 | Loan Merge | Loan feature branch is merged back into Master | Incomplete | Dylan Sheaves | 1 |  |  |
| 3.4 | Member Merge | Member feature branch is merged back into Master | Incomplete | Dylan Sheaves | 1 |  |  |
| 3.5 | Calender Merge | Calendar feature branch is merged back into Master | Incomplete | Dylan Sheaves | 1 |  |  |

# 5. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
|  |  |  |

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target |  |
| Assessment date |  |
| Participants |  |
| Project status |  |

## Assessment against objectives

## Work Items: Planned compared to actually completed

## Assessment against Evaluation Criteria Test results

## Other concerns and deviations